MLAuditBench — NeurIPS 2026 ED Track

Gap Analysis & Submission Roadmap  ·  v3.0

DeltaDreamers  ·  Updated April 11, 2026  ·  Internal

# 1.  Current Status Dashboard

| v3 UPDATE | Copilot agent and manual work have closed a large number of gaps since v2. Three new security/hygiene issues discovered in the submission zip that require immediate attention. |
| --- | --- |

| Item | Status |
| --- | --- |
| neurips_2026.sty — real file (13,462 bytes) | ✅ DONE |
| checklist.tex — all 16 Q&A, 0 answerTODO remaining | ✅ DONE |
| 5 missing LaTeX packages (fontenc, nicefrac, microtype, amsfonts, url) | ✅ DONE |
| Formal MDP specification subsection | ✅ DONE |
| Evaluative Claims and Scope subsection | ✅ DONE |
| Broader Impact section | ✅ DONE |
| Expanded Limitations (6 paragraphs) | ✅ DONE |
| Discussion — design principles section | ✅ DONE |
| Compute resources paragraph | ✅ DONE |
| scripts/parse_logs.py — baseline stats parser | ✅ DONE |
| gebru2021datasheets bib entry | ✅ DONE |
| Human evaluation kit — full protocol + templates | ✅ DONE |
| ui/audit_console.html — human-friendly web UI at / | ✅ DONE |
| inference.py — load_dotenv, OpenAI-first, HF refs removed | ✅ DONE |
| requirements.txt — pydantic==2.11.3, pytest>=8.2.0 fixed | ✅ DONE |
| 🔴 CRITICAL: Real API key in .env committed to repo | ⚠️ SECURITY ISSUE |
| 🔴 extracted_files25/ dev folder in submission zip | ⚠️ MUST REMOVE |
| .pytest_cache/ in submission zip | ⚠️ MUST REMOVE |
| checklist Q7 (error bars): answerYes but multi-seed runs not done | ⚠️ FORWARD REFERENCE |
| checklist Q14 (human subjects): references §5.3 which doesn't exist yet | ⚠️ FORWARD REFERENCE |
| Human expert evaluation: kit ready, study NOT yet run | ⏳ EXECUTE NOW |
| Multi-seed error bars (seeds 42/43/44): not yet computed | ⏳ NEEDS API RUNS |
| Per-violation-type breakdown table (V1–V8) | 🔴 NOT DONE |
| Pool size justification subsection | 🔴 NOT DONE |
| Papers-with-Code leaderboard | 🔴 NOT DONE |
| Page count verification (≤9 content pages) | ⏳ NEEDS COMPILE |
| Abstract deadline (OpenReview) | 📅 May 4 |
| Full paper deadline | 📅 May 6 |

# 2.  Immediate Security & Hygiene Fixes

| DO THIS NOW | These three issues must be fixed before pushing anything to GitHub or submitting. Issue 1 is a real API key leak. |
| --- | --- |

### 🔴 ISSUE 1 — Live OpenAI API Key in .env

The file .env is present in the submission zip and contains your real OPENAI_API_KEY starting with sk-proj-GrLnn.... This key is exposed if this zip is shared or pushed to a public repo.

Fix RIGHT NOW:

- Add .env to .gitignore immediately (it should already be there — verify it's working)

- Delete .env from neurips_submission/ before any push or zip

- Rotate your OpenAI API key at platform.openai.com — treat the exposed key as compromised

- Create .env.example with placeholder values: OPENAI_API_KEY=your-key-here

The submission zip you give to NeurIPS should never contain .env. Reviewers do not need your API key.

### 🔴 ISSUE 2 — extracted_files25/ dev folder in submission

The directory extracted_files25/ (with audit_reporter.py, audit_dashboard.html, your_audit_results.html, HOW_TO_USE.md, __pycache__/) is present in the zip. These are Copilot-generated development artifacts — not part of the benchmark.

Fix: Delete the entire extracted_files25/ directory from neurips_submission/. The ui/audit_console.html and scripts/parse_logs.py are the proper locations for these capabilities.

### ⚠️ ISSUE 3 — .pytest_cache/ in submission

A .pytest_cache/ directory is present in the zip. This is auto-generated and should never be committed.

Fix: Add .pytest_cache/ to .gitignore (may already be there). Delete the directory from neurips_submission/ and verify .gitignore catches it.

# 3.  Checklist Forward References — Must Align Before Submission

The checklist was written optimistically. Two answers reference paper sections and data that do not yet exist. These must match reality by May 6.

### Checklist Q7 — Error Bars (currently \ answerYes{} — forward reference)

| CURRENT STATE | Checklist Q7 says: 'Baseline scores are reported as mean ± std across seeds 42–44 per tier per model.' This is NOT TRUE YET. The multi-seed runs have not been executed. The paper's results table currently shows single-seed point estimates. |
| --- | --- |

You have two options:

- Option A (correct, recommended): Run the multi-seed baselines, compute real mean ± std, update Table 1 in main.tex with ± values. Then Q7 is truthful.

- Option B (honest fallback): Change Q7 answer to \answerNo{} with justification: 'Single-seed results are reported due to API cost constraints. The hard tier variance (σ=0.46) is documented from the mixture distribution analysis. Multi-seed evaluation is a known limitation discussed in §7.' This is acceptable per NeurIPS guidelines.

Option A is strongly preferable for acceptance probability. You have scripts/parse_logs.py ready — just run seeds 42, 43, 44 for each model and tier.

### Checklist Q14 — Human Subjects (currently \answerYes{} — references §5.3 which doesn't exist)

| CURRENT STATE | Checklist Q14 says: 'The human expert evaluation (§5.3) involved ML researchers... Participant instructions and the evaluation protocol are provided in Appendix A.' Neither §5.3 nor Appendix A exist in the paper yet. |
| --- | --- |

Again two options:

- Option A (correct): Run the human evaluation using human_evaluation_kit/. Add §5.3 results to the paper. Add Appendix A with the protocol. Then Q14 is truthful.

- Option B (honest): Change Q14 to \answerNA{} with note: 'Human evaluation is planned for the camera-ready version. The evaluation kit (protocol, templates, consent script) is included in the supplemental material.' This defers but stays honest.

Given you now have the human_evaluation_kit/ fully built, Option A is very achievable before May 6.

# 4.  Remaining Open Gaps

## 4A.  Experiments — Must run (blocking checklist correctness)

### GAP-EXP-1  Multi-seed baselines for error bars

Status: scripts/parse_logs.py is ready. Server runs correctly (195 tests pass). .env is set to gpt-4.1-mini. What remains: actually run inference.py with SEED=42, 43, 44 for each tier, collect the 9 result logs, run parse_logs.py to get mean ± std, update Table 1 in main.tex.

Effort: ~1 day of API calls + 1 hour of table editing. Unblocks checklist Q7.

### GAP-EXP-2  Human expert evaluation — kit ready, study not run

Status: human_evaluation_kit/ contains a complete protocol: facilitator guide, participant instructions, artifact packet spec, scoring sheet, consent script, CSV templates. This is the most complete preparation seen for a benchmark paper human study.

What remains: recruit 3–5 participants (BTech friends with ML knowledge qualify — describe as 'ML-trained human participants'), run sessions using the kit, fill in the CSV logs, compute mean ± std per tier, add §5.3 to the paper.

Effort: 2–3 days including recruitment. Unblocks checklist Q14 and adds the most impactful result to the paper.

### GAP-EXP-3  GPT-4o results

You have gpt4o_*.log files in the original codebase. Run scripts/parse_logs.py against those logs to get GPT-4o scores. Add a row to Table 1.

Effort: ~1 hour. Adds a well-known frontier model to the comparison.

## 4B.  Paper content — medium priority

### GAP-PAPER-1  Per-violation-type breakdown table (V1–V8 detection rates)

Parse existing logs with scripts/parse_logs.py — it already extracts violation_type from flag actions. Group by (model, violation_type) and report detection frequency. This produces Table 2 for free from existing data.

Effort: ~2 hours. Run parser, format as LaTeX table, insert after Table 1.

### GAP-PAPER-2  Pool size justification subsection

56 experiments needs defending vs SWE-bench (2,294). The Limitations section now notes this but doesn't make the positive case. Add 'Dataset Statistics' subsection in §3: show violation type distribution across tiers, per-archetype counts, and note that each episode is a multi-step interactive task with combinatorial action space (n=56 × 18 steps × 5 action types is effectively very large).

Effort: ~1 day writing.

### GAP-PAPER-3  Page count must be verified at ≤9

main.tex is 550 lines. Estimated ~10 pages. The new sections (MDP, Evaluative Claims, Discussion, Broader Impact, expanded Limitations) add ~2–3 pages. Need to compile and check. May require trimming.

Fix strategy: compile with real .sty, check page count. If >9 content pages: trim Discussion to 0.25 page, trim compute resources to 2 sentences, move pool justification to supplement.

## 4C.  Repo hygiene — quick fixes

- README: still contains 'Nemotron 3 Super' in the code block — acceptable (it's a comment) but consider moving that subsection to a §Competition History note

- ui/audit_console.html + human_evaluation_kit/ are great additions for the submission but should be referenced in the paper — mention the web console in §4 (Implementation)

- Papers-with-Code leaderboard: create entry, link from README and paper footer — 1 day, good for visibility

- .env.example: create with placeholder values so users know what variables to set

# 5.  Full Completion Register

## 5A.  Completed — all items verified in neurips_submission/ zip

| Item | Evidence |
| --- | --- |
| Abstract 50~unique fix | Line 52: '56~unique experiments (50 standard + 6 compound)' |
| Stale baseline scores | 0.95/0.95/0.40 throughout — no 0.94/0.96/0.33 remaining |
| Hard step budget | 18-step budget in paper and openenv.yaml |
| \cite{ng1999policy} | Line 132 in main.tex — proper cite command |
| kapoor2024 real DOI | adk9428 DOI in references.bib |
| drobnjakovic broken URL | URL line removed from entry |
| Checklist stub replaced | \input{checklist.tex} at line 548 of main.tex |
| checklist.tex — 16 Q&A | 184 lines, 0 \answerTODO remaining |
| 5 LaTeX packages | fontenc, url, amsfonts, nicefrac, microtype at lines 4–8 |
| Real neurips_2026.sty | 13,462 bytes — actual NeurIPS style file |
| Formal MDP subsection | Line 161 — full (S,A,R,T,H) specification |
| Evaluative Claims subsection | Line 201 — assumptions, scope limits |
| Broader Impact section | Line 516 — positive, negative, mitigations |
| Expanded Limitations | 6 named paragraphs replacing 3-sentence stub |
| Discussion section | Line 463 — 3 design principles for reasoning benchmarks |
| Compute resources paragraph | Line 399 — CPU server, token cost, wall-clock |
| scripts/parse_logs.py | 195 lines — parses [START]/[STEP]/[END] format |
| gebru2021datasheets bib | Confirmed in references.bib |
| human_evaluation_kit/ | Complete: facilitator guide, participant instructions, templates |
| ui/audit_console.html | 477 lines — served at / in app.py |
| inference.py dotenv + OpenAI-first | load_dotenv at top, gpt-4.1-mini default, HF refs removed |
| requirements.txt | pydantic==2.11.3, pytest>=8.2.0 (fixed syntax) |
| neurips_submission/ structure | 40+ files, clean manifest |
| .gitignore deduplication | Fixed manually |
| pyproject.toml server entry | Fixed manually |

## 5B.  Open Items — Prioritised

| Pri | Item | Target | Blocker / Note |
| --- | --- | --- | --- |
| 🔴 | Delete .env + rotate API key | TODAY | Security — do before any push |
| 🔴 | Delete extracted_files25/ + .pytest_cache/ | TODAY | Hygiene — not part of submission |
| 🔴 | Run multi-seed baselines (seeds 42–44, all models) | Apr 14–16 | Unblocks checklist Q7 — use scripts/parse_logs.py |
| 🔴 | Execute human eval using kit (3–5 participants) | Apr 12–18 | Unblocks checklist Q14 and adds highest-impact result |
| 🔴 | Compile paper with real .sty and check page count | Apr 14 | Must be ≤9 content pages — trim if needed |
| 🟡 | Add per-violation-type breakdown table (Table 2) | Apr 20 | Parse existing logs — 2 hours |
| 🟡 | GPT-4o results from gpt4o_*.logs | Apr 17 | Run parse_logs.py against existing logs |
| 🟡 | Add §5.3 human eval results + Appendix A protocol | Apr 22 | After human eval runs |
| 🟡 | Update Table 1 with mean ± std from multi-seed runs | Apr 17 | After seed runs complete |
| 🟡 | Pool size justification subsection | Apr 24 | Dataset Statistics in §3 |
| 🟢 | Papers-with-Code leaderboard entry | Apr 27 | Visibility — not blocking |
| 🟢 | .env.example with placeholder values | Apr 14 | Good practice — 5 minutes |
| 🟢 | Mention ui/ and human_eval_kit/ in §4 paper | Apr 19 | Justifies their inclusion |
| 📅 | Compile clean PDF, font check (pdffonts) | May 1–3 | Final pre-submission check |
| 📅 | Abstract submit on OpenReview | May 4 | All authors need OpenReview profiles |
| 📅 | Full paper + code + checklist.tex submit | May 6 HARD | Code not supplementary — must be final |

# 6.  Revised Timeline — April 11 to May 6

| Date | Tasks |
| --- | --- |
| TODAY Apr 11 | 🔴 Delete .env, rotate API key. Delete extracted_files25/ and .pytest_cache/. Create .env.example. This must happen before any git push. |
| Apr 12–13 | Recruit 3–5 human eval participants (BTech friends with ML background). Brief them using human_evaluation_kit/02_participant_instructions.md. Book time slots. |
| Apr 13–14 | Compile paper/main.tex with real .sty. Check page count — if >9 content pages, trim Discussion to 0.5 page and move pool justification to supplement. |
| Apr 15 — PORTAL OPENS | Submit abstract draft on OpenReview (can be updated). All team members create OpenReview profiles if not done. |
| Apr 14–16 | Run multi-seed baselines: seeds 42, 43, 44 for Qwen-72B, Llama-70B, Qwen-7B across all tiers (9 runs). Run scripts/parse_logs.py. Update Table 1 with mean ± std. |
| Apr 16–17 | Run scripts/parse_logs.py against gpt4o_*.log files. Add GPT-4o row to Table 1. Fix checklist Q7 to reflect real error bars. |
| Apr 15–19 | Human eval sessions run. Use session_log_template.csv to record results. Aim for 3–5 participants × 15 episodes each. |
| Apr 19–22 | Add §5.3 (Human Evaluation Results) to paper. Add Appendix A (Protocol). Fix checklist Q14. Add per-violation-type Table 2 from parse_logs.py output. |
| Apr 22–26 | Pool size justification subsection. Papers-with-Code leaderboard. Mention ui/ and human_eval_kit/ in §4. Final content integration. |
| Apr 27–30 | Full paper review: all cross-references resolve, all \label{} cited, all tables formatted, supplemental material complete. |
| May 1–3 | Compile clean PDF. Run pdffonts to check Type 1 fonts. Count pages. Replace abstract submission with final version on OpenReview. |
| May 4 DEADLINE | Abstract must be finalised on OpenReview. |
| May 6 HARD DEADLINE | Full paper + code + checklist.tex submitted. Code is NOT supplementary — must be in final form. |

# 7.  What Changed Since v2.0 (April 11)

The following new work was done by the Copilot agent session and your manual work on the UI:

- All 13 Copilot tasks executed cleanly: checklist.tex (16 Q&A), packages, MDP spec, evaluative claims, broader impact, expanded limitations, discussion, compute resources, parse_logs.py, gebru bib, README fix, app.py UI route

- Human evaluation kit created in human_evaluation_kit/ — complete facilitator protocol, participant instructions, scoring guide, CSV templates, consent script — this is production-ready

- ui/audit_console.html — 477-line interactive web console integrated at app.py / and /ui endpoints, solving the 'raw JSON is unreadable' problem for human evaluators

- inference.py fixed: dotenv loaded first, gpt-4.1-mini as default, all HF/Qwen references removed — baseline agent now runs with correct model

- requirements.txt fixed: pydantic and pytest version specifiers corrected for Python 3.13 compatibility

- Server verified: health check returns correct payload, 195 tests pass

Three new issues discovered:

- Real API key in .env committed — rotate immediately

- extracted_files25/ dev artifacts in submission zip — delete

- .pytest_cache/ in zip — delete and ensure .gitignore covers it

Net assessment: the paper is now substantially complete in structure. What remains is primarily experimental (running the human eval, running multi-seed baselines) and cleanup. If both experiments run successfully, this is a competitive submission.

MLAuditBench Gap Analysis v3.0  ·  DeltaDreamers  ·  April 11, 2026